InterGlobe Aviation Ltd. IndiGo Airlines Flight Safety Department ¦ IAL (DDS) Internship Programme

Machine Learning-Based Mandatory Occurrence Report (MOR) Classification System for Flight Safety Reporting

Prepared by: Vansh Bhardwaj ¦ Program: IAL (DDS) Intern Department: Flight Safety ¦ Classification: Internal — For Management Review

1. EXECUTIVE SUMMARY

This project proposes an ML-based classification system to assist IndiGo's Flight Safety Department in identifying whether incoming occurrence reports qualify as Mandatory Occurrence Reports (MORs) requiring submission to the Directorate General of Civil Aviation (DGCA). By leveraging Natural Language Processing (NLP) and supervised classification techniques, the system aims to deliver rapid, consistent, and auditable screening of safety reports.

The tool is designed exclusively as a decision-support aid. All final regulatory determinations will remain the responsibility of qualified Flight Safety personnel. The expected outcomes include reduced manual screening time, improved consistency in MOR identification, and enhanced readiness for increasing reporting volumes.

2. PROBLEM STATEMENT

IndiGo's Flight Safety Department currently relies on manual review of plain-English occurrence reports to determine MOR status. This process, while effective, presents operational limitations:

| Challenge | Detail |
| --- | --- |
| Manual Effort | Each occurrence report requires individual expert review to determine MOR eligibility, consuming significant analyst time. |
| Time Consumption | Delays in classification can impact DGCA reporting timelines, creating potential compliance risks. |
| Scaling Pressure | Growing fleet size and flight operations continue to increase reporting volumes beyond current processing capacity. |
| Consistency Gaps | Subjective human classification introduces variability; identical incidents may be assessed differently by different reviewers. |
| Decision Support | Safety personnel require a systematic, data-driven aid to prioritize and validate classification decisions efficiently. |

3. PROPOSED SOLUTION

The proposed system employs supervised Machine Learning to analyze the textual content of occurrence reports and output a binary classification: MOR or Non-MOR, alongside a confidence score. The model will be trained on historically labelled occurrence data sourced from IndiGo's safety reporting system, with label verification performed by qualified Flight Safety officers.

Human-in-the-loop design is a fundamental architectural principle: the system provides a recommendation and supporting rationale; all final decisions rest with Flight Safety experts. The model will not trigger any regulatory filing autonomously.

| 01 Occurrence Report Input | → | 02 Text Processing & NLP | → | 03 ML Classification Model | → | 04 MOR / Non-MOR Recommendation | → | 05 Safety Expert Final Review |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Plain-text report submitted by crew/ops |  | Cleaning, tokenization, feature extraction |  | Binary classification with confidence score |  | Flagged for further action or closed |  | Human authority retained; DGCA filing if MOR confirmed |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

4. EXPECTED BENEFITS

| Benefit Area | Description | Stakeholder Impact |
| --- | --- | --- |
| Faster Screening | Automated pre-screening reduces per-report review time significantly, enabling same-day triage of incoming reports. | Safety Analysts, Compliance Team |
| Improved Consistency | ML model applies uniform classification criteria, eliminating inter-reviewer variability. | Safety Management, DGCA Compliance |
| Reduced Manual Workload | Analysts redirected from routine screening to complex report investigation and root cause analysis. | Flight Safety Department |
| Better Prioritization | High-confidence MOR flags surface critical occurrences early, supporting timely regulatory reporting. | Safety Officers, DGCA |
| Scalability | System capacity scales with report volume — no proportional increase in headcount required. | Operations, HR Planning |
| Regulatory Compliance | Structured audit trail and confidence scoring support DGCA reporting accountability and documentation. | Legal, Regulatory Affairs |

5. DEVELOPMENT ROADMAP  —  6-WEEK TIMELINE

| Week | Phase | Key Deliverables | Milestone |
| --- | --- | --- | --- |
| 1 | Requirements & Scoping | MOR guideline review, dataset inventory, stakeholder alignment | Project Charter Approved |
| 2 | Data Collection & Labelling | Historical report extraction, data cleaning, expert label verification | Labelled Dataset Ready |
| 3 | EDA & NLP Preprocessing | Exploratory analysis, tokenization, feature engineering, class balance review | Feature Pipeline Complete |
| 4 | Model Development | Classifier training, cross-validation, hyperparameter tuning, baseline comparison | Trained Model v1.0 |
| 5 | Evaluation & Refinement | Precision/recall analysis, error audit, model refinement, safety threshold calibration | Validated Model + Report |
| 6 | Documentation & Handoff | Technical documentation, final testing, stakeholder demo, deployment recommendations | Deployment-Ready Package |

6. CONCLUSION

This project delivers a practical, safety-aligned NLP/ML solution for IndiGo's Flight Safety Department — automating the preliminary screening of occurrence reports to identify likely MORs with measurable speed and consistency gains. The phased six-week development plan ensures rigorous data governance, expert validation, and transparent model evaluation aligned with aviation safety standards.

The system is explicitly designed as a human-in-the-loop decision-support tool. No automated regulatory filing will occur, and final MOR determinations will always reside with certified Flight Safety personnel. If successfully validated, the system presents a compelling foundation for a scalable, data-driven safety reporting capability — supporting IndiGo's commitment to operational excellence and DGCA regulatory compliance.

Disclaimer: This report is prepared for internal Flight Safety management review as part of the IndiGo IAL (DDS) Internship Programme. All data analysis and model outputs will comply with IndiGo data governance policies. The ML system described herein is a support tool only and does not constitute regulatory advice.